## Slide 1
LOOP × TEAMSYSTEM
TeamSystems Agent

## Slide 2
RECAP
What we're building
5
5 agents
each with one job — check, categorize, contact the client, route, remember
1
1 head agent
turns a plain-language job description into a working agent
AI
Small AI on-site, backup in the cloud
fast, private, cheap — bigger model steps in when needed
IO
Real connections
Fatture in Cloud + WhatsApp
5
5 live screens
watch the whole process happen
!
Golden rule
a human always signs before anything is sent to the tax office
Agent Desk — Build Plan
2

## Slide 3
STATUS CHECK
What's real vs. what's still needed
ALREADY WORKING
Already working
The agent rulebook — what an agent must contain
The 5-screen website
The demo story, start to finish
Fatture in Cloud + WhatsApp code — just needs real keys
The “never auto-file” rule — really enforced, not just promised
STILL NEEDED
Still needed
The engine that runs an agent — missing entirely
5 agents — no code yet
Real AI thinking — still hardcoded rules today
Permanent memory — resets every restart
Real message signing — currently just a placeholder
Agent Desk — Build Plan
3

## Slide 4
THE WORK — 1 OF 2
Engine & agents
PLATFORM
Engine & rules
Agent engine and Guardrails (Openclaw.) — run a compiled agent (Matteo)
Message bus (bus.mjs)— agents talking to each other (Matteo)
Shared AI-model connector (modelgateway) (Meet)
VAT checker rules (Naima)
AGENTS
Agents
L'Addetto IVA (Validator)- VAT checker (Naima)
Il Classificatore (Classifier)- Category picker (Meet)
L'Amministrativo (Client assistant) (Chrislin)
Lo Smistatore (Dispatcher)- Message router (Harith)
L'Archivista (Archivist)- Rule saver (Naima)
Chief of Staff (compiler)- Job description reader (Meet)
Agent Desk — Build Plan
4

## Slide 5
THE WORK — 2 OF 2
Connections, memory & testing
CONNECTIONS
Connections
Fatture in Cloud — (Naima)
WhatsApp — (Harith)
TeamSystem write-back — (Mock) (Naima)
REST OF IT
Memory, screens & testing
Save memory permanently - evidenceStore.mjs and knowledgeStore.mjs (Naima)
Connect the “write job in Italian” box (Chrislin)
Polish the 5 screens (Chrislin)
Keep the demo working after every change (Shared)
Agent Desk — Build Plan
5

## Slide 6
Name | Work Taken
Matteo | Agent engine, Guardrails (Openclaw) and Message bus (bus.mjs) – a2a schema
Meet | Shared AI-model connector (modelgateway), Classificatore agent, Chief of Staff (compiler) – Job description reader
Naima | Validator agent, VAT checker rules, Archivist, Fattura in Cloud connection, TeamSystem Mock environment, Memory
Harith | Lo Smistatore (Dispatcher), Whtasapp Connection
Chrislin | L'Amministrativo (Client assistant), frontend
SPLIT OF WORK

## Slide 7
TIMELINE
Rough order, if we start now
Chart: Working days
| Agree the shared AI-model connector | Agent engine | Message bus + rule enforcement | VAT checker — real logic | Client assistant — build new | Category picker — real logic | Message router — build new | Fatture in Cloud — go live | WhatsApp — go live | Rule saver — build new | TeamSystem write-back | Save memory permanently | Frontend polish + job editor | Testing + rehearsal
offset | 0 | 1 | 1 | 1 | 1 | 4 | 5 | 4 | 5 | 7 | 7 | 5 | 9 | 12
work | 0 | 4 | 3 | 3 | 4 | 3 | 2 | 3 | 2 | 2 | 2 | 3 | 3 | 3
kickoff | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Do this together, first
Everything else — pick and build
About 3 weeks total if a few of these run at the same time. Rough order, not a promise.
Agent Desk — Build Plan
6

## Slide 8
RISKS
What could go wrong, and the fix
1
Too many AI models running live
Show a few for real, explain the rest
2
Browser automation can break
Have a backup plan + a recording
3
Agents “chat” unpredictably
Lock messages to fixed types only
4
Slow on demo day
Warm up the models beforehand
Agent Desk — Build Plan
8

## Slide 9
OPEN POINTS
To decide together
DECIDE
Decisions
What's our real demo data and date?
Full version, or a lighter one first?
Where does this run — cloud or on-site?
Which AI model do we start with?
GET MOVING
Access & data needed
Fatture in Cloud test account —
WhatsApp message template —
The studio's real chart of accounts
One real (anonymized) example from a client
Agent Desk — Build Plan
7